Week 1 (24th AUG – 30th AUG)

Plan:

1. Understand the project background ---- done
2. Understand user requirement ---- done
3. Understand the scope of the project ---- done
4. Develop the project phase ---- done
5. Preparation before project start (project feasibility analysis, risk analysis, demand analysis, etc.) ----done
6. WIL form ---- done

Week 2(31st AUG – 6th SEP)

Plan:

1. Finish project proposal ---- done
2. Workflow Max API study ---- done
3. Get Workflow Max API authorization ---- done
4. Get Workflow Max API token ---- done
5. Workflow Max API methods testing ---- done
6. Methodology essay topic selection ---- done

Week 3(7th SEP – 13th SEP)

Plan:

1. Create a Monday.com test account, testing board---- done
2. Be familiar with Monday.com functions---- done
3. API document research---- done
4. API authorization & Get token---- done
5. API methods testing ---- done
6. Methodology essay research ---- done

Week 4 (14th SEP – 20th SEP)

Plan:

1. Program design：---- done

* Determine program features ---- done
* User interface Wireframe ---- done
* Sequence Diagram ---- done

1. Learn PHP and Laravel framework ---- CONTINUE
2. Determine the topic of methodology essay ---- CONTINUE

Week 5 (14th SEP – 20th SEP)

Plan:

1. Front-end development
2. Vue 3.0 contrast and comparison
3. Learn PHP and Laravel framework
4. Determine the topic of methodology essay

Week 9

Plan:

1. Move Monday.com API methods to backend.
2. Make a test plan.
3. Add user friendly tips.